ATTACHMENT A

# RFP-25-0606BC Submittal Packet

Web Design Hosting and CMS Solution

| Packet information | Response |
| --- | --- |
| Solicitation | RFP-25-0606BC |
| Attachment | Attachment A Submittal Packet |
| Prepared for | Snohomish County |
| Submitted by | Alpath Engineering |
| Document status | REVIEW DRAFT - OWNER CONFIRMATIONS REQUIRED |

Proposers shall complete and submit the entire Submittal Packet.

Text boxes may be expanded to allow space to sufficiently respond to questions.

SECTION 14A

# Transmittal Section and Original or Digital Signature

PROPOSERS SHALL COMPLETE AND SIGN THE FORM BELOW. We acknowledge that all Addenda ([TO CONFIRM] through [TO CONFIRM]) have been examined as part of the Proposal documents. By submitting a proposal, proposer certifies that it complies with all requirements defined in the RFP documents.

[TO CONFIRM: identify the first and last addendum reviewed, or state NONE]

| Required field | Response |
| --- | --- |
| Company name | Alpath Engineering |
| Business address | [TO CONFIRM: complete business mailing address] |
| City state ZIP | [TO CONFIRM: city, state, and ZIP code] |
| Authorized representative | Matt Puleri, Founder and Principal Engineer |
| Phone | (360) 447-8757 |
| Email | matt@alpathengineering.com |

Original or digital signature

____________________________________________________________

[TO CONFIRM: Matt Puleri must apply an original or authorized digital signature before submission]

SECTION 14B

# Experience and Qualifications

14B.1 Describe your firm’s qualifications and experience in providing this service, especially for entities similar to Snohomish County’s Evergreen State Fair Park and Paine Field Airport.

Alpath Engineering is a Pacific Northwest digital consultancy built around software engineering, modern web architecture, experience design, content systems, integrations, analytics, and ongoing technical stewardship. We approach a public website as the visible layer of a larger operating system: content authors need safe publishing tools, the public needs clear paths to services, and the organization needs maintainable connections among the website, forms, event and operational data, notifications, and administrative workflows.

Matt Puleri, Founder and Principal Engineer, has more than 16,000 industry hours planning, building, migrating, improving, and supporting websites. Alpath’s current work includes content-rich migrations, CMS transitions, responsive front-end engineering, accessible page patterns, performance optimization, technical SEO, analytics, custom utilities, deployment, troubleshooting, and post-launch support.

## Capabilities relevant to the requested services

•  Information architecture and resident- or visitor-intent navigation that helps people reach services without learning an organization chart.

•  CMS selection and implementation criteria covering usability, accessibility, security, permissions, integration, ownership, support, and total operating cost.

•  Content and asset migration with inventory, disposition decisions, redirects, quality control, and search-preservation planning.

•  Custom web applications and API integrations for guided service experiences, forms, data lookup, routing, status, and approved external systems.

•  Accessible, mobile-first interfaces designed around WCAG-aligned patterns, plain language, keyboard use, assistive technology, and document quality.

•  Hosting, monitoring, backups, recovery, environment separation, role-based access, least privilege, release controls, and documented operational ownership.

•  Analytics and optimization that connect technical health, search visibility, visitor behavior, service completion, and content improvement.

For high-traffic and seasonal County destinations, the proposed approach emphasizes campaign-ready templates, rapid publishing for real-time updates, clear calls to action, resilient performance during traffic peaks, integrations that reduce duplicate entry, and analytics that help staff improve content and service completion. Final requirements and platform choices remain subject to the complete RFP and discovery.

## Relevant evidence

For Lockhart Suver, Alpath moved a large WordPress website to a modern platform while preserving the experience users already knew. Matt also built a custom recovery utility when the prior system could not export its image library cleanly, improved accessibility, managed launch, and continues to support the website.

For Lennon Window Cleaning, Alpath reorganized a service website around user intent, simplified the path from discovery to estimate request, implemented analytics, and continues to optimize the experience. The website generated more than 300 leads in its first year.

For Distinctive Glass, Alpath learned and documented an inherited website after the prior developer became unavailable, completed urgent updates, and established a dependable support path without forcing an unnecessary rebuild.

These are private-sector engagements. Alpath does not represent them as County, airport, fairground, or other public-sector projects. They are relevant at the competency level: organizing public information, migrating content safely, connecting experience and engineering, improving accessibility and performance, and remaining accountable after launch.

14B.2 Describe your approach to resourcing this project, including individual roles and responsibilities as they relate to the identified scope.

Alpath proposes a senior-led delivery model with Matt Puleri as the primary accountable technical lead from discovery through stabilization. This keeps project management, user experience, architecture, engineering, migration, and operational decisions connected. County stakeholders retain approval authority at defined gates before major implementation work proceeds.

| Workstream | Accountable lead | Proposed responsibility and support |
| --- | --- | --- |
| Project management | Matt Puleri | Plan work, maintain decisions and risks, coordinate reviews, report progress, and manage change control. |
| User experience | Matt Puleri | Lead stakeholder discovery, service journeys, information architecture, prototypes, accessibility, and validation. Anthony Damico is available for confirmed graphic-design support. |
| Technical architecture | Matt Puleri | Define platform criteria, environments, integration boundaries, identity, data flow, security controls, monitoring, and ownership with designated IT/security stakeholders. |
| CMS and web engineering | Matt Puleri | Configure the approved CMS, implement reusable templates, develop integrations and custom applications, and manage deployment. |
| Migration | Matt Puleri | Inventory and map content, coordinate owner decisions, migrate approved material, preserve links, and verify output with content owners. |
| Platform and integration specialist work | Matt Puleri | Retain accountability; engage a qualified platform or integration specialist only when the selected product or final scope requires it [TO CONFIRM]. |
| Quality and accessibility | Matt Puleri | Coordinate automated and hands-on testing. Independent or specialist testing support is [TO CONFIRM]. |
| Training and support | Matt Puleri | Provide role-specific training, operating documentation, launch support, stabilization, and an agreed ongoing-support model. |

Any additional team member, subcontractor, platform specialist, security reviewer, or accessibility tester will be named with qualifications, role, availability, and commercial effect before assignment. Alpath will not imply that an unconfirmed person or capability is already committed.

14B.3 Please provide links, to a minimum of two websites your firm has created that have similar functions as those defined in Section 5 Scope of Services.

| Website | Relevant functions |
| --- | --- |
| lockhartsuver.com/ | Content-rich migration, CMS transition, responsive development, accessibility improvement, custom recovery tooling, deployment, and continuing support. |
| lennonwc.com/ | Intent-based information architecture, mobile UX, service content, estimate-request pathway, analytics, local search, and ongoing optimization. |
| distinctiveglass.com/ | Inherited-system onboarding, content maintenance, troubleshooting, controlled releases, documentation, and ongoing technical continuity. |

The full Section 5 Scope of Services was not included in the supplied Attachment A file. Functional comparisons must be reviewed against the complete RFP before submission.

SECTION 14C

# References and Similar Projects

Provide at least three (3) references preferably customer/projects similar to Snohomish County and this project. Briefly describe each of the three projects, note the similarities and provide up-to-date contact information including name, title, e-mail address, and phone number. Provide information on the contract length and whether the contract is currently active.

The contacts below come from Alpath’s existing qualification materials. Relationship details, project authorization, contract dates, and current status require confirmation before submission.

## Reference 1

| Required field | Response |
| --- | --- |
| Project | Lockhart Suver website migration and ongoing technical support [confirm contact relationship] |
| Similarities | Content-rich migration, CMS transition, accessibility and performance, custom tooling, deployment, and continuing support. |
| Company | Lockhart Suver / Secure Back Office [TO CONFIRM relationship] |
| Contact name | Brad Kulkin |
| Contact title | Consultant, Secure Back Office |
| Contact email | brad@securebackoffice.com |
| Contact phone | 206-659-8490 |
| Contract length | Reported 2026 to present [TO CONFIRM exact dates] |
| Contract active | Reported as ongoing [TO CONFIRM] |

## Reference 2

| Required field | Response |
| --- | --- |
| Project | Pro3 Accounting website and digital services [TO CONFIRM exact scope] |
| Similarities | Professional-services information architecture, offer clarity, inquiry quality, website implementation, and continuing digital support [TO CONFIRM]. |
| Company | Pro3 Accounting |
| Contact name | Michael Neese |
| Contact title | Operator |
| Contact email | michael@pro3accounting.com |
| Contact phone | 319-594-8979 |
| Contract length | [TO CONFIRM] |
| Contract active | [TO CONFIRM] |

## Reference 3

| Required field | Response |
| --- | --- |
| Project | Alpath business advisory relationship; professional reference rather than a customer project |
| Similarities | Independent professional reference familiar with Alpath’s business and delivery approach [TO CONFIRM exact basis and permission]. |
| Company | Washington Small Business Development Center |
| Contact name | Supo Techagumthorn |
| Contact title | Certified Business Advisor |
| Contact email | supo@wsu.edu |
| Contact phone | 425-331-9775 |
| Contract length | Not applicable to an advisory relationship [TO CONFIRM] |
| Contract active | [TO CONFIRM] |

[TO CONFIRM: obtain permission from all references and verify every contact, relationship, date, and status]

SECTION 14D

# Methodology Plan and Timeline

14D.1 Provide a detailed narrative of the proposer’s methodology to successfully meet the tasks identified in Section 5 Scope of Services from beginning to completion.

Alpath proposes an approval-gated delivery method that connects public experience, content operations, hosting, integrations, security, analytics, and long-term ownership. Each phase produces usable evidence for the next decision. Discovery findings, design direction, architecture, prototypes, migrated content, and launch readiness are reviewed before dependent work advances.

1.  Discovery and system mapping. Confirm audiences, public tasks, content, current platforms, publishing and operational workflows, integrations, analytics, hosting constraints, accessibility findings, risks, decision owners, and measurable outcomes. Produce a current-state map, prioritized requirements, content and system inventories, and a decision log.

2.  User experience and technical architecture. Organize the public experience around visitor intent; define navigation, search, page types, service journeys, CMS content models, publishing governance, platform evaluation criteria, environment strategy, identity and permission needs, integration boundaries, data ownership, monitoring, backup, recovery, and migration approach.

3.  Prototype and validation. Build representative prototypes for high-value public and staff workflows. Test plain-language comprehension, mobile behavior, keyboard access, assistive-technology patterns, editor usability, content governance, data assumptions, and technical feasibility before full implementation.

4.  Build configure and integrate. Configure the approved CMS and hosting environments; implement reusable templates, search, forms, analytics, accessibility patterns, permissions, approved integrations, and any confirmed custom applications. Deliver working increments for stakeholder review rather than waiting for a single final reveal.

5.  Migration and testing. Inventory and classify source content; decide what to retain, revise, archive, or redirect; migrate in controlled groups; validate links and metadata; and test responsive behavior, accessibility, performance, security, integrations, permissions, analytics, backups, recovery, and common user tasks.

6.  Training and launch. Train editors, approvers, administrators, and support staff by role. Provide operating documentation, publishing guidance, architecture and integration maps, a launch checklist, rollback and recovery procedures, and a final readiness record. Launch in a controlled sequence with monitoring and clearly assigned response roles.

7.  Stabilization and ongoing support. Resolve launch findings, review analytics and support issues, confirm ownership transfer, prioritize improvements, and operate under an agreed maintenance and support model. Documentation remains current as the system changes.

## Quality and governance throughout delivery

•  Maintain a shared record of requirements, assumptions, decisions, risks, owners, approvals, and change requests.

•  Define acceptance criteria before implementation and connect each criterion to evidence produced during testing.

•  Use separate development, testing, and production environments with controlled releases and least-privilege access.

•  Combine automated checks with keyboard, assistive-technology, content, browser, device, performance, security, integration, backup, and recovery testing appropriate to the confirmed scope.

•  Keep the County in control of content, data, domains, accounts, source materials, analytics, and export paths while avoiding unnecessary vendor lock-in.

[TO CONFIRM: reconcile this methodology against every task and deliverable in the full Section 5 before submission]

14D.2 Provide a detailed timeline to perform the tasks identified in Section 5 Scope of Services. Please include any additional resources that may be requested from the County.

The timeline below is an illustrative planning sequence, not a committed schedule. Final duration, dates, dependencies, review periods, procurement lead times, migration volume, integrations, and launch timing must be confirmed against the complete RFP and Section 5.

| Phase | Illustrative timing | Primary output | Approval checkpoint |
| --- | --- | --- | --- |
| 1 Discovery and mapping | Weeks 1 to 4 | Current-state map, requirements, inventories, risks, measures | Confirm scope and priorities |
| 2 UX and architecture | Weeks 3 to 8 | Service journeys, information architecture, content model, technical architecture | Approve experience and architecture direction |
| 3 Prototype and validation | Weeks 7 to 11 | Tested prototypes and acceptance criteria | Validate priority workflows |
| 4 Build configure integrate | Weeks 10 to 22 | Working CMS, templates, hosting, integrations, applications | Review working increments |
| 5 Migration and testing | Weeks 18 to 27 | Migrated content, redirects, test evidence, readiness record | Approve content and launch readiness |
| 6 Training and launch | Weeks 26 to 29 | Training, runbooks, controlled release | Authorize production launch |
| 7 Stabilization and support | Weeks 30 to 32 then ongoing | Resolved findings, ownership transfer, improvement roadmap | Accept transition and support plan |

[TO CONFIRM: confirm whether the illustrative 32-week sequence aligns with the full RFP and required completion date]

## Resources requested from the County

•  An executive sponsor and day-to-day project manager with authority to coordinate decisions and approvals.

•  Representatives for Evergreen State Fair Park, Paine Field Airport, communications, events, visitor services, marketing, operations, facilities, administration, and any other confirmed business areas.

•  IT and security stakeholders for identity, access, infrastructure, domains, DNS, vendor review, data handling, backups, recovery, and incident responsibilities.

•  GIS, data, and system owners for authoritative sources, data quality, rules, update frequency, interfaces, licensing, and support contacts.

•  Content owners able to inventory, review, revise, approve, archive, and validate migrated material and documents.

•  Access to current platforms, analytics, content exports, technical documentation, brand assets, vendor contracts, integration information, and relevant policies.

•  Legal, procurement, accessibility, privacy, security, and content-governance guidance for requirements that require County interpretation or approval.

•  Timely participation in interviews, prototype reviews, content decisions, testing, training, and launch authorization according to an agreed review calendar.

SECTION 14E

# Adhere to Proposal Requirements

Follow, complete, and submit all information required by RFP.

Alpath Engineering intends to comply with all confirmed proposal and contract requirements. The supplied file contains Attachment A only; the complete RFP, Section 5 Scope of Services, addenda, evaluation criteria, mandatory certifications, contract terms, insurance requirements, submission instructions, and other attachments must be reviewed before Alpath can make a final compliance certification.

[TO CONFIRM: complete a requirement-by-requirement compliance review using the full RFP and all addenda]

SECTION 14F

# Cost Proposal

Complete Attachment A-1. Price Proposals shall be saved in a separate file or sealed in a separate smaller envelope and submitted with the Submittal Packet.

Attachment A-1 was not included in the supplied Submittal Packet file. No price, licensing assumption, hosting amount, migration allowance, optional enhancement, or professional-services fee is inserted here.

[TO CONFIRM: obtain and complete Attachment A-1 as a separate price-proposal file before submission]

SECTION 14G

# Legal Action

Disclose any current or recent (within past five years) legal action in progress or taken against the firm or individuals. If there is no current or recent legal action, write “NONE” in the space below.

[TO CONFIRM: owner or legal counsel must write NONE or provide the required legal-action disclosure]

SECTION 14H

# Disclosure

List all business transactions and relations within the past five years that may create or be perceived to create a conflict of interest. Any business dealings or recommendations of a product or firm that may conflict with this project shall be disclosed. If there are no conflicts of interest, write “NONE” in the space below.

[TO CONFIRM: owner or legal counsel must write NONE or provide the required conflict-of-interest disclosure]

SECTION 14I

# Non Disclosure Request

If you believe any statements or items you submit to the County as part of this submittal/response are exempt from public disclosure under the Washington Public Records Act (PRA), you must identify and list them below. You must very clearly and specifically identify each statement or item, and the specific exemption that applies. If awarded a County contract, the same exemption request will carry forward to the contract records.

The County will not exempt materials from disclosure simply because you mark them with a document header or footer, page stamp, or a generic statement that a document is non-disclosable, exempt, confidential, proprietary, or protected. You may not identify the entire page, unless the entire page is within the exemption scope.

If the County receives a request under the PRA to inspect or copy the information so identified by you and the County determines that release of the information is required by the PRA or otherwise appropriate, the County’s sole obligations shall be to notify you (a) of the request and (b) of the date that such information will be released to the requester unless you obtain a court order to enjoin that disclosure pursuant to RCW 42.56.540. If you fail to timely obtain a court order enjoining disclosure, the County will release the requested information on the date specified.

| ☐ | I do not request any information be withheld |
| --- | --- |
| ☐ | I request the following specific information be withheld. I understand that all other information will be considered public information. |

[TO CONFIRM: owner or legal counsel must select exactly one non-disclosure option]

For each statement or item you intend to withhold, you must fill out every box below. You should not request an entire page withheld; only request the specific portion subject to the exemption.

| Document page Specify the page number where the material appears | Statement Repeat the exact text or attach a redacted version | RCW exemption Specify the exemption and subheading |
| --- | --- | --- |
| [TO CONFIRM if applicable] | [TO CONFIRM if applicable] | [TO CONFIRM if applicable] |

For this request to be valid, you must specify the RCW provision or other State or Federal law that designates the document as exempt from disclosure. For example, potential RCW exemptions include the following:

1.  RCW 42.56.230.3 - Personal information - Taxpayer.

2.  RCW 42.56.230.4 - Personal information - Credit card numbers and related.

3.  RCW 42.56.240 - Investigative, law enforcement and crime victims.

4.  RCW 42.56.250 - Employment and licensing - specify the applicable subheading.

5.  RCW 42.56.260 - Real estate appraisals.

6.  RCW 42.56.270 (Items 1-17) - specify applicable subheading.

7.  RCW 42.56.420 - Security.

[TO CONFIRM: obtain legal review before asserting an exemption under the Washington Public Records Act]